STATE OF INDIANA)

                            SS)

COUNTY OF CLAY
)

President David Schroer opened the Clay County Drainage Board meeting at 11:00 am on September 7, 2010.  Members present were David Schroer, Charles Brown, Jack Withers, and Paul Sinders. Jack Knust was absent.  Also present were Eric Somheil, Attorney for the Board, County Surveyor John Keller, and First Deputy Auditor Nancy Coleman who made a record of the following proceedings to wit:

A motion to approve the Drainage Board minutes from August 2, 2010, was made by Charlie Brown and seconded by Jack Withers.  Motion carried 4 ayes.
IN THE MATTER OF OLD BUSINESS
 John Keller said he had received a letter from the Army Corp of Engineers concerning the Mary Porteus Brown Ditch. The letter more or less told him what cannot be removed or touched in the Ditch. He said the Department of Natural Resources informed him we did not need a permit, and IDEM said a letter from the Army Corp of Engineers was all we needed. Mr. Keller said he would need to obtain some orange snow fence, or something similar, and post signs around the construction site. He said he thinks we are ready to ask for bids. 
Mr. Keller further stated that letters would be sent to the adjacent landowners concerning tree removal along Mary Porteus Brown Ditch. He said if rip rap is needed; it will require a change order from the Corp of Engineers. 
Charles Brown told the Board that there is a wash-out around a bridge spanning the Mary Porteus Brown Ditch south on CR 450 S. He wanted to know if there was any money available from the ditch project, could it be used to repair the bridge wash-out spanning the ditch. Paul Sinders said he would check on that question.
John Keller said that the “Notice for Request for Bids” will be sent to the paper next week, and will also be mailed to a list of contractors. Eric Somheil will check on the advertisement guidelines to know what meeting the bids can be opened at.  

For the Board’s information only, Charles Brown reported on the status of the wash-out on River Road.  Leonard Washington, of the Army Corp of Engineers, said funds were available to help. The Corp of Engineers will be meeting to address the problem and, Mr. Brown will let the Drainage Board know when they will be arriving to view the wash-out on River Road.
IN THE MATTER OF ADJOURNMENT

There being no other business, Paul Sinders made a motion to adjourn, seconded by Charles Brown. Motion carried 4 ayes.










__________________________











__________________________











__________________________











__________________________











__________________________











Clay County Drainage Board

Attest:







Clay County Auditor
