STATE OF INDIANA)

                            SS)

COUNTY OF CLAY
)

President David Schroer opened the Clay County Drainage Board meeting at 11:00 am on December 6, 2010.  Members present were David Schroer, Charles Brown, Jack Withers, and Paul Sinders and Jack Knust .  Also present were Eric Somheil, Attorney for the Board, County Surveyor John Keller, and Auditor Mary Jo Alumbaugh who made a record of the following proceedings to wit:

A motion to approve the Drainage Board minutes from November 1, 2010, was made by Jack Knust and seconded by Charlie Brown.  Motion carried 5 ayes.
IN THE MATTER OF OLD BUSINESS
John Keller reported that he will be checking on the Mary Porteus Brown Ditch was progressing well, and the contractor is now beginning to burn the brush working from south to north.  Mr. Sisson still has concerns about the work, but Paul stated that he was not sure what the problem was.  Jack Knust stated that he was not able to see progress, due to the snow cover.
Paul Sinders stated that he would like to see a minimum of $500.00 allocated to purchase rip rap, if necessary.
Charlie Brown made a motion to allow John Keller to spend up to $1,000.00 out the Mary Porteus Brown Ditch Fund to complete and correct restoration.

David Schroer felt that any additional money for the ditch would be a waste.

Charlie Brown withdrew his motion.

Paul Sinders stated he would like to see the funds available, if needed.

Charlie Brown restated his original motion, and it was seconded by Paul Sinders.  Motion carried 5 ayes.

IN THE MATTER OF NEW BUSINESS

A letter from Ken Killion of Summerhill Farms was read, and appears at the end of the minutes.
John Keller expressed his concern over work done on a County Ditch without permits or approval.  The County cannot reimburse expenses incurred without exposing themselves to some liability.

Paul Sinders stated that we do not want to put the County into a questionable situation.

John Keller pointed out that Clay County is still a red flag county with the corp  of engineers due to the Briley Ditch situation.

Charlie Brown made a motion that Eric Somheil send Ken Killion a letter explaining that the County cannot reimburse for a project not approved or permitted.  Motion seconded by Jack Knust.  Motion carried 5 ayes.

Jack Knust then shared that the Birch Creek Bridge north of Ashboro is having problems due to falling trees.  This will cause problems in the future.  He inquired as to who would be responsible for this waterway?

David Schroer and Charlie Brown both stated that the property owners are responsible to maintenance of the creek.

IN THE MATTER OF ADJOURNMENT

There being no other business, Jack Knust made a motion to adjourn, seconded Charlie Brown. Motion carried 5 ayes.










__________________________











__________________________











__________________________











__________________________











__________________________











Clay County Drainage Board

Attest:







Clay County Auditor
